**April**

**10-16 Apr (one week)**

* ERD
* Start writing chapter 1

**17-30 Apr (two weeks)**

* Review programming languages (HTML, CSS, JS, Bootstrap, React, …)
* Finalize chapter 1 and start writing chapter 2

**May**

**1-7 May (one week)**

* Finalize all reviews
* Submit first interim report (chapter 1 & chapter2)

**8-28 May (three weeks)**

* Writing backend code

**29 May - 4 June (one week)**

* Finishing and testing backend

**June**

**5-25 June (three weeks)**

* Writing frontend code

**26 June – 2 July (one week)**

* Finishing and testing frontend

**July**

**3-16 July (two weeks)**

* Testing the whole project (frontend + backend)
* Adding some improvements

**17 July – 1 August (two weeks)**

* Writing thesis + report submission